SSLM · Simple Solution, Low Maintenance

SSLM Alongside PRINCE2, PMBOK and SAFe

A lightweight governance layer, not a replacement — Enterprise Extension

Purpose. Many organisations already mandate PRINCE2, PMBOK or SAFe. SSLM doesn't require replacing them. It's a governance and reporting layer that sits over an existing method — adding roll-up, proportional governance and the eleven principles, while reusing the method's artefacts where they exist. Adoption is additive, not rip-and-replace.

# 1. How SSLM concepts map

| SSLM | PRINCE2 | PMBOK | SAFe |
| --- | --- | --- | --- |
| Tiered kit (start small, add on trigger) | Tailoring to suit the project | Tailoring | Configuration (Essential → Full) |
| Green Light gate | Authorise initiation / stage boundary | Charter approval | Epic approval / PI planning |
| Business Case + strategic link | Business Case theme | Business case / benefits plan | Lean business case / epic hypothesis |
| RAID + roll-up | Risk theme; highlight & exception reports | Risk register; issue log | ROAMed risks; flow metrics |
| Weekly report | Highlight Report | Status / performance reports | ART sync / status |
| SteerCo | Project Board | Steering committee | Lean Portfolio Management |
| Closure + benefits | Closing a Project; Benefits Review | Close project; benefits realisation | Epic done; value delivered |

# 2. What SSLM adds

Over the top of any of these, SSLM contributes what they under-emphasise: the roll-up discipline (compose reports, don't re-author them), the Design Principles (buy, adapt, automate; access over ownership), and an aggressive fit-for-purpose, least-sufficient-process posture. The incumbent supplies the detailed method where mandated; SSLM supplies the lightweight governance and the philosophy.

# 3. Adoption paths

Over the top — keep the mandated method; adopt SSLM's roll-up, weekly cadence and principles as the governance skin. Best where a method cannot be dropped.

Small-end replacement — use SSLM standalone for small, nimble work where the incumbent is too heavy, and the incumbent for large mandated programs.

Graduate — start small teams on SSLM and map up to the incumbent as they scale.

# 4. Boundary

SSLM is not a certification or a detailed body of knowledge; it does not replace PMBOK's knowledge areas or PRINCE2's processes. Where a mandated method exists, honour it — SSLM organises and lightens it.