SSLM · Simple Solution, Low Maintenance

The EPMO Build & Maturity Guide

Standing up and maturing a portfolio office — Enterprise Extension, Tier 4

Purpose. An EPMO (Enterprise/Portfolio Management Office) coordinates SSLM across many projects and programs. This guide covers standing one up and maturing it over time — a different job from running any single project, and worth its own guidance.

What's inside: getting the people right, structuring the function holistically, the build-vs-maintain distinction, phased rollout, sustaining buy-in, and the steady state.

# 1. When this applies

Triggered only when an organisation needs a standing office to run its portfolio (Tier 4). Most organisations using SSLM will run projects and programs without ever needing this guide.

# 2. Get the people right first

The most important decision in standing up an EPMO is who fills each role — capability, character and drive matter more than the org chart. Start with senior or lead roles and work down, since early hires shape how the function operates from the outset.

# 3. Structure the function holistically

Design the EPMO as a whole system — strategy, structure, process, people and reward together — rather than reactively adding roles as problems appear. A patchy, reactive build produces an inconsistent function that struggles to scale.

# 4. Building and maintaining are different jobs

The skills needed to stand up an EPMO — design, negotiation, change management — are not the same as the skills needed to run it day to day — governance discipline, reporting rigour, relationship maintenance. Plan an explicit handover point between the two rather than assuming the build team stays forever.

# 5. Roll out in phases, matched to real capacity

Take small steps. Don't scale the EPMO's ambition faster than the capability and bandwidth of its own resources — this is Principle 5 (Prioritise) applied to standing up the function itself, not just to running a project.

Adjust the rollout based on feedback and lessons learned as the function matures — Principle 11 (Learn and improve), applied to the EPMO's own build.

# 6. Document buy-in, don't assume it

Executive sponsorship should be explicit and recorded, not assumed. Get buy-in from the team, leadership, and business partners too — an EPMO with support only at the top will struggle at the delivery layer.

# 7. Communicate relentlessly

Over-communicate the EPMO's purpose, how it adds value, and why it's good for the business units it serves. A function seen as pure overhead will be resisted regardless of how well it's designed.

# 8. Willingness to stop applies here too

Don't be afraid to try a new approach for the EPMO, and don't be afraid to stop one that isn't working — Principle 7 (Willingness to stop). The effort already spent standing up part of the function is not a reason to keep running it if it isn't delivering.

# 9. The steady state — handover to the business

Once mature, the EPMO's job is to run the portfolio, not the projects within it. Individual project outcomes are owned by their Business Owners; the EPMO does not get drawn into running BAU activity on their behalf — the same discipline the Benefits Realisation guide asks of every project team at handover, applied to the EPMO itself.

# 10. Roles

Head of PMO / EPMO lead — owns the function's design, its people, and its maturity roadmap.

Executive sponsor — provides and documents buy-in; clears organisational obstacles.

Business partners — represent business-unit interests into the EPMO's design.

# 11. Boundaries

This guide covers standing up the function, not the PTIP, Board Reporting, or Assurance instruments it uses day to day — those are covered in the core pack.

Domain-agnostic — the structure is standard; how many people, and which org design, is the adopter's own decision.