SSLM · Simple Solution, Low Maintenance

The Design Principles Guide

Choosing and shaping the solution — Simple Solution, Low Maintenance by design

Purpose. The eleven governance principles govern how a project is run. This guide covers a second, parallel set — the Design Principles — which govern how the solution itself is chosen and shaped. This is where “Simple Solution, Low Maintenance” becomes a decision made at the point of choice, not a hope left to chance.

What's inside: declaring your complexity appetite, the principle clusters and an optional technology add-on, the exception rule, the low-maintenance target, roles, and a worked example.

# 1. How this differs from the governance principles

The eleven governance principles answer “are we managing this well?” Design Principles answer a different question: “are we choosing and building the right, simple, low-maintenance thing?”

They sit specifically beneath two of the governance principles — Fit for Purpose (good enough over gold-plated) and Access over Ownership (rent, contract, automate over hire, build, by-hand — the people and resourcing principle). Design Principles are the solution-level detail underneath those two; they don't duplicate them, and they don't duplicate any of the other nine.

# 2. Start with your complexity appetite

Low maintenance is a stance set up front, by one decision: how much organisational complexity you are willing to own.

Low appetite — focus on what you do best; access the rest — buy platforms, rent expertise, automate, and let experts own the non-core. This is the default.

High appetite — build and own more, gaining control at the price of maintenance. Legitimate where control matters more than simplicity — but declare it, so the principles stay coherent.

Declare the appetite at Green Light (or above, for a platform or operating-model decision), and record it in the Design Principles Register against the project or decision it governs. A low-appetite stance shifts management from building and doing toward orchestrating — vendors, platforms, partners and SLAs — which is why this fits naturally with a value-stream operating model.

# 3. The principle clusters

## Simple Solution — choosing the solution

Buy over build — pre-packaged over bespoke.

One platform over best-of-breed — fewest systems that meet the need.

Configure over customise — declarative configuration over custom code.

Just enough, just in time — switch on only what's needed now.

Add on demand over big-bang — extend as gaps appear.

## Low Maintenance — sustaining the solution

Consolidate and stabilise — fewest moving parts.

Rent expertise over hire — vendor and specialist support for the non-core, full-lifecycle where possible.

Automate over manual — remove manual handling and inputs.

Total cost of ownership over upfront cost — weigh run, support and upgrade, not just build or buy.

Design for minimal operational footprint — with a stated, measurable target (see Section 6).

Reversible over locked-in — prefer choices that can be unwound if the vendor, platform or approach stops serving you.

## Optional domain add-ons

These are optional clusters, picked up only when a project’s domain triggers one (Principle 8). Layer the clusters a project needs on top of the two core clusters and remove — or mark N/A — the rest; the register carries them all as a menu. Each is contextual, and each should be pressure-tested before it is treated as final.

Technology — for software, platform and integration builds.

Adopt over adapt — change the organisation’s process to fit the product’s standard way, rather than bending the product to the old process.

Integrate over duplicate — standards-based interfaces and one source of truth; no re-keying or duplicate data stores.

Secure and resilient by design — security, privacy, reliability and availability set as design criteria up front, not bolted on later.

Minimal data footprint — migrate and hold only the data the process needs to act on; don’t move data “just in case”.

Design for the end user — a measurable, positive impact on the people who use the solution.

Cost & Commercial — where spend or the funding model is a significant choice; note this largely overlaps the core Total cost of ownership principle and the Budget, Cost & Resource Management Guide.

Pay for use over pay for capacity — consumption or elastic pricing over fixed, owned capacity.

Opex over capex — prefer operating spend that scales with use; capitalise only by exception.

Cashable over stranded — design so a benefit can be banked and no choice creates an exit or write-off cost.

Data & Information — for data-, analytics- or migration-heavy work.

Single source of truth — one authoritative record; everything else references it.

Capture once, use many — collect a data item once and reuse it everywhere.

Open formats over proprietary — favour portable, standard formats for longevity.

Quality at source — validate data on entry, not downstream.

Security, Privacy & Compliance — for sensitive data or regulated environments.

Least privilege — access is need-to-know, granted at the minimum level required.

Compliance by design — regulatory and privacy obligations are built-in constraints, not later add-ons.

Auditability by design — decisions, changes and access leave an evidence trail.

Data sovereignty — where data is stored and processed is a deliberate design choice.

Sustainability / ESG — where there is an environmental or ESG mandate.

Efficiency by design — least energy and resource for the outcome.

Reuse over new — extend or repurpose existing assets before acquiring new ones.

Measure and report footprint — make environmental impact visible and tracked.

Service & Operations — for solutions that live long in BAU; note this overlaps Automate over manual and Design for minimal operational footprint.

Design for supportability — runbooks, SLAs and clear ownership agreed before handover.

Observability by design — monitoring and alerting built in, not bolted on.

Self-service, automated operations — minimise manual run effort.

Property / Physical — for a building, fit-out or physical asset.

Flexible over fixed — re-configurable space and assets over single-purpose ones.

Standard fit-out over bespoke — reuse standard designs and specifications.

Whole-of-life cost over build cost — weigh operating and maintenance cost, not just build.

# 4. The exception rule

Deviate from a ratified principle only by explicit exception — recorded in the Design Principles Register (Exception, Exception rationale, and Exception approved by & date columns), and, where it adds lasting complexity, logged in the Technical Debt Log — approved at SteerCo or a design authority.

This is also how a bespoke or highly customised solution is handled when one is genuinely required: it's a high-appetite decision taken by exception — recorded, approved, and reviewed proactively for the complexity it adds against the long-term maintenance it creates. Simplicity is the default, not a prohibition.

# 5. Standard method, contextual content

The block is standard — the starter set and the exception method. The content is contextual — which principles and thresholds a project adopts — exactly like a RAID log, where the template is standard but the entries are the project's own.

Ratify at the highest altitude that owns the decision. A platform choice made at the operating-model or portfolio level constrains every project beneath it; those projects inherit the principles rather than re-deciding them.

# 6. The low-maintenance target

Because low maintenance is decided up front, every solution states what it means for that solution — a measurable target, checked at handover alongside benefits. For example: fewest platforms, lowest run cost, smallest support load, or work-from-anywhere.

This target is captured in the Design Principles Register and checked off in the Closure & Handover Report's “Low-Maintenance Target Achieved?” field — the design-principle equivalent of the benefits triplet.

# 7. Roles

Custodian — owns the standard starter set and the exception method.

Accountable owner — declares the complexity appetite, ratifies the set at the right altitude, and owns adherence.

Decision-makers — apply the principles to solution and design choices; raise exceptions.

SteerCo / design authority — approves exceptions and reviews the Technical Debt Log.

# 8. Worked example — Customer Portal Launch

The Business Case for Customer Portal Launch (Project Reference 2026-001) recommended configuring the existing platform's portal module, integrated with SSO, over building a bespoke portal — a low-appetite stance declared at Green Light. Here's how that one decision maps to the Design Principles:

| What was done | Design principle applied |
| --- | --- |
| Configured the existing platform's portal module rather than building bespoke | Buy over build; configure over customise |
| Integrated a single SSO platform rather than a bespoke authentication build | One platform over best-of-breed |
| Kept a local-authentication fallback (CR-01) as a verified rollback until SSO was confirmed stable, then retired it | Reversible over locked-in |
| Built self-service for the top 5 request types only, not the full service catalogue | Just enough, just in time |

Low-maintenance target declared at Green Light: fewest platforms (one), no new authentication system to maintain long-term. Checked and confirmed at closure, alongside the project's benefits.

# 9. Boundaries

Not a technical architecture standard — this is the decision posture, not the engineering detail; it doesn't replace a specialist design authority.

Domain-agnostic — the categories are standard; the specifics and thresholds are the adopter's. A domain such as technology can add an optional cluster on top, adopted only where it applies.

Appetite is a choice, not a mandate — a high-appetite stance is legitimate where control outweighs maintenance; the point is making the choice explicit and coherent, not forcing low appetite on everyone.

Low maintenance is chosen up front, by declaring how much complexity you are willing to own.